# Technical Implementation Strategy

Project: Re-implementing "Towards High-Resolution Alignment and Super-Resolution of Multi-Sensor Satellite Imagery" (Shin et al., 2025).

This document outlines the structured path to replicating the paper results within Kaggle's resource constraints.

# 1. Current Progress: Stage 1 (SwinIR)

Status: Training loop active.

Currently, you are training the SwinIR model for 4x upscaling. This model provides the structural foundation for the final high-res output.

# 2. Immediate Next Steps

Once the current SwinIR training finishes, proceed with the following:

Export the SwinIR weights (.pth) to a Kaggle Dataset for persistence.

Implement Spectral Alignment: Write functions for Histogram Matching (HM) and Feature Distribution Matching (FDM).

Apply FDM/HM to your SwinIR outputs to bridge the spectral gap between Sentinel-2 and the HR target.

## 3. The Alignment Phase (HM & FDM)

The paper notes that SwinIR alone is not enough because satellite sensors have different spectral responses. Alignment is the key "secret sauce" of the paper.

FDM Strategy: Implement the Xiao & Ma method to match the mean and covariance of the image features. This makes the "Low Res" input look more like the "High Res" target in terms of color and lighting.

# 4. Phase 3: SR3 Diffusion Model

The most computationally expensive part. SR3 will refine the aligned SwinIR output.

## The "Kaggle Marathon" Strategy:

Checkpointing: Save model weights every 5,000 iterations.

Resume: After the 12-hour Kaggle timeout, start a new session, load the last checkpoint, and continue.

Goal: Reach 300,000 iterations to match the paper's convergence.

# 5. Phase 4: Final Evaluation & Metrics

To recreate the tables in the paper, you need to calculate three key metrics on your test set (39 images):

PSNR: Peak Signal-to-Noise Ratio (measures pixel-level accuracy).

SSIM: Structural Similarity Index (measures structural preservation).

LPIPS: Learned Perceptual Image Patch Similarity (measures how "real" the image looks to human perception).

## 💡 Pro-Tip for Kaggle

Save your processed images as a "Kaggle Dataset" at each stage. This prevents you from having to re-run preprocessing or SwinIR training if your session dies.